Master of Science (IT) SEM – 10

LJ Institute of Computer Applications

RetailIQ - Smart Retail Operations & Analytics Platform

Guided By:

Developed By:

| Sr. | Enrollment | Name |
| --- | --- | --- |
| 1 | 21004500210065 | Arnold Macwan |
| 2 | 21004500210094 | Manthan Parmar |

Submitted To:

LJ Institute of Computer Applications

LJ Campus, Nr. Sanand Cross Road, S.G Road,

Ahmedabad – 382110

Phone: +91 9099063417

Certificate

Enrollment: 21004500210065

This is to certify that Arnold Macwan of MSc. IT, Semester 10, Roll no. B28 has satisfactorily completed his project with the title of “RetailIQ - Smart Retail Operations & Analytics Platform” under the supervision of guide.

Internal Guide: 				HOD:

Certificate

Enrollment: 21004500210094

This is to certify that Manthan Parmar of MSc. IT, Semester 10, Roll no. B41 has satisfactorily completed his project with the title of “RetailIQ - Smart Retail Operations & Analytics Platform” under the supervision of guide.

Internal Guide: 				HOD:

Plagiarism Declaration

To whom so ever it may concern I/We, confirm that Project (document/PPT or Code) is my own work, is not copied from any other person's work (published or unpublished or generated using CHATGPT/AI, and has not previously submitted for assessment either at University or elsewhere. We confirm that we have read and understood the rules regulations on plagiarism in LJ University.

| Sr. | Enrollment | Name |
| --- | --- | --- |
| 1 | 21004500210065 | Arnold Macwan |
| 2 | 21004500210094 | Manthan Parmar |

Commitment Form

I/we assure that following are the components on which we worked in the said project titled RetailIQ - Smart Retail Operations & Analytics Platform. Further we confirm that, we have read and understood the rules and regulations of UFM in LJU.

Student 1.

Enrollment: 21004500210065		Div.: A	Roll No.: B28

Name: Arnold Macwan

| Sr. | Component | Sr. | Component |
| --- | --- | --- | --- |
|  | Role based access control | 6. | Payment Interface |
|  | Secured Routing & Session management | 7. | Ask Supplies Orders |
|  | Analytical Dashboard | 8. | Bid Orders (supplier) |
|  | Manage stores | 9. | Invoice module |
|  | Inventory management | 10. | Stock-out Alert |

Commitment Form

I/we assure that following are the components on which we worked in the said project titled RetailIQ - Smart Retail Operations & Analytics Platform. Further we confirm that, we have read and understood the rules and regulations of UFM in LJU.

Student 2.

Enrollment: 21004500210094 	Div.: A	Roll No.: B41

Name: Manthan Parmar

| Sr. | Component | Sr. | Component |
| --- | --- | --- | --- |
|  | Login - Signup |  | Ask orders Analytics |
|  | Feedbacks |  | Bid Payment Records |
|  | Profile management |  | Product Catalogs |
|  | Supplier Dashboard |  | Order Billings |
|  | Product Category management |  |  |

Acknowledgement

I would like to take this opportunity to express my sincere gratitude and appreciation to all those who have supported me in the successful completion of my Semester 10 project. First and foremost, I would like to extend my heartfelt thanks to Dr. Jignesh Doshi, Head of the Department, M.Sc. (Information Technology), LJ School of Computer Applications, LJ University, for his continuous encouragement, expert guidance, and invaluable support throughout the duration of this project.

I am extremely thankful to my internal guide, Mr./Ms. Virendra Ingle, for providing insightful feedback, motivation, and guidance at every stage of the project. I would also like to acknowledge the contribution of my external guide, whose expertise and suggestions greatly enhanced the quality of my work.

I sincerely appreciate the efforts of all faculty members and lab instructors who provided assistance and support whenever needed. Lastly, I am grateful to my family and friends for their constant support, motivation, and encouragement throughout.

Semester 10.

Project title: RetailIQ - Smart Retail Operations & Analytics Platform

| Sr. | Enrollment | Name |
| --- | --- | --- |
| 1 | 21004500210065 | Arnold Macwan |
| 2 | 21004500210094 | Manthan Parmar |

| Sr. | Table of Content | Page No. |
| --- | --- | --- |
| 1 | Introduction | 09 |
|  | 1.1 Existing system | 09 |
|  | 1.2 Need for new system | 10 |
|  | 1.3 Objective | 10 |
|  | 1.4 Problem Definition | 11 |
|  | 1.5 Scope of project | 11-12 |
|  | 1.6 Project Profile | 12 |
|  | 1.7 Core components | 13 |
|  | 1.8 Assumptions & constraints | 13-14 |
|  | 1.9 Advantages & Limitations | 14 |
| 2 | Requirement determination & analysis | 15 |
|  | 2.1 Requirement determination | 15-16 |
|  | 2.2 Targeted users | 17 |
| 3 | System design | 18 |
|  | 3.1 Use case diagram | 18 |
|  | 3.2 Class diagram | 19 |
|  | 3.3 Activity diagram | 20 |
|  | 3.4 Sequence diagram | 21 |
|  | 3.5 Data dictionary | 22 |
| 4 | Development |  |
|  | 4.1 coding standard |  |
|  | 4.2 Screenshots |  |
|  | 4.3 Implementation of business logic |  |
|  | 4.4 Navigation flow |  |
|  | 4.5 Server-side validation (optional if needed) |  |
|  | 4.6 Client-side validation (optional if needed) |  |
| 5 | Agile documentations |  |
|  | 5.1 Project charter |  |
|  | 5.2 Roadmap/Schedule |  |
|  | 5.3 User story |  |
|  | 5.4 Release plan |  |
|  | 5.5 Sprint backlog |  |
|  | 5.6 Test plan |  |
| 6 | Proposed enhancement |  |
| 7 | Conclusion |  |

- Introduction

The retail sector is undergoing in a massive digital transformation driven by the increasing need for efficiency, intelligent decision making and data-driven operations. Meanwhile the large organization leverage sophisticated use of AI-powered tools and automation techniques, but the small-medium size enterprises often rely manual processes and operations and traditional POS – point of sale systems.

RetailIQ is designed to bridge this technological gap by providing a smart and unified platform which combines all the management and processes with advanced analytics. The system empowers local shops, supermarkets, and fashion stores to manage inventory, track sales, monitor supplier performance, and understand purchase patterns — all in a centralized ecosystem.

  - Existing System

In the current retail environment, most small and medium-sized stores rely on traditional Point-of-Sale (POS) software or manual methods to manage their operations. These existing systems primarily focus on basic functionalities such as billing, inventory updates, and transaction recording. While effective for routine tasks, they lack intelligent decision-support capabilities. Retailers must manually analyse sales data, estimate future demand, and track stock levels, which often leads to inaccuracies and inefficiencies.

Overall, the existing system is transactional rather than analytical. It records data but does not help retailers interpret it for strategic decisions. As a result, retail operations become reactive, inefficient, and less competitive in the modern digital market.

  - Need for new system

With increasing competition and rapidly changing consumer behavior, retailers require more than just POS software—they need an intelligent platform that can transform raw data into actionable insights. This necessity creates a strong demand for a system like RetailIQ, which integrates conventional retail management with advanced analytics and AI-driven predictions.

The system is needed to:

- Enhance decision making

- Prevent stock-out

- Understand customer behavior

- Streamline business management

- Reduce human error

The need for the system arises from the growing demand for smart, analytical retail operations that can support better decision-making, reduce costs, and increase competitiveness.

  - Objective

The main objective of RetailIQ is to develop an intelligent, integrated platform that enhances retail operations through advanced data analytics and AI-powered decision support. The specific objectives include:

- Automate & optimize inventory management

- Advanced sales & profit analysis

- Data-driven decision making

- Enhance customer relations

- Improve accuracy

- Scalable and unified platform

Build an AI-driven, analytics-focused system that enhances decisions, optimizes inventory, improves sales strategies, and empowers retailers with insights previously accessible only to large enterprises.

  - Problem statement

Retail businesses, especially small and mid-sized stores, generate large volumes of transactional data through daily sales, purchases, and inventory movements. However, most retailers lack the tools and expertise to analyze this data effectively. These limitations prevent retailers from operating efficiently, understanding their customers, or forecasting future business needs. Therefore, the problem is the absence of a unified, smart retail management system that not only handles operations but also provides predictive analytics, actionable insights, and intelligent decision support for modern retail environments.

  - Scope of the project

The scope of RetailIQ encompasses the design, development, implementation, and evaluation of an intelligent retail management and analytics platform aimed at empowering small and mid-sized retail businesses. The project covers functional, non-functional, analytical, and technological aspects as described below.

- Operational scope

  - Inventory management

  - Sales & Billing integration

  - Supplier & purchase management

- Analytical scope

  - Demand forecasting

  - Market basket analysis

  - Stock prediction

  - Interactive dashboards

- User Scope

The system is intended for:

- Local shop owners

- Vendors, mini-markets

- Retails stores

- Technical scope

  - Frontend interface

  - Backend services

  - API services

  - Database systems

  - Machine learning pipelines

- Out of scope

  - Multi-store management

  - Real-time or barcode hardware systems

  - Integration with third part e-commerce systems

The project will deliver a functional, scalable platform capable of transforming traditional retail data into meaningful business intelligence.

  - Project profile

| Project Name | RetailIQ |
| --- | --- |
| Frontend | HTML, CSS, JavaScript, ReactJS |
| Backend | ExpressJS, NodeJS |
| Database | MongoDB, MySQL |
| ML Services | Python, FastAPI |
| Tools | VS Code, MS-Office |

  - Core Components

| Admin | Supplier | Customer | Store manager |
| --- | --- | --- | --- |
| - Login - Manage suppliers - Manage stores - Manage permissions - Analytics & monitoring - Pricing & Discounts - Reports - Logout | - Login - Manage purchases - Products & pricing - Communication - Profile management - Order analytics - Logout | - Login - Registration - Profile management - Past purchases - Feedbacks - Orders & Wishlist - Logout | - Login - Profile Management - Inventory management - Sales & Billing - Manage supplies - Sales dashboard - Store level Analytics - Logout |

  - Assumptions & Constraints

- Assumptions

- Uploaded datasets will not contain malicious or corrupted files that break the system.

- Users will provide timely feedback during each iteration for improvements.

- The system will operate in an environment with stable internet connectivity, as it relies on external services/APIs.

- Users will have basic digital literacy to operate the dashboard, upload files, and understand analytical insights.

- Retailers will provide accurate sales, inventory, and purchase data, either through POS exports or manual uploads.

- Other historic data will be used for training model for stock/sales analysis and prediction if retailer does not have sufficient data.

- Constraints

- Computational resources (RAM, CPU) may restrict training of large ML models.

- Retailers unfamiliar with technology may require training to fully utilize analytics features.

- Lack of sufficient historical data may reduce forecasting performance.

- System performance may depend on server capabilities (processing time for large datasets).

- Web browser compatibility may limit advanced visualizations.

- The ML model accuracy may vary based on dataset size, seasonal variations, and store type.

  - Advantages & Limitations

- Advantages

  - Data-driven decision making

  - Improved inventory management

  - Enhanced profitability

  - Better customer segmentation and understanding

  - Enhanced stock management

- Limitation

  - Accuracy depends on data quality

  - Can’t capture external market factors for model training

  - Limited real-time analytics

  - Lack of back-up service

  - Multilingual support

  - Low maintenance

- Requirement determination & Analysis

Requirement determination and analysis is the process of gathering, studying, and validating the needs of users, stakeholders, and the system itself. This phase ensures that the project’s objectives align with real-world retail operations and that the final system is both technically feasible and user-oriented.

For RetailIQ, requirement analysis focuses on understanding how retailers currently manage operations, what limitations they face, and what features are essential to build an effective, intelligent retail analytics platform.

  - Requirement determination

Requirement determination and gathering has been done through several methods and techniques such as:

- Interviews

- Observations of existing system

- Case studies

- Surveys/Feedbacks

- Industry research

  - Requirement analysis

After gathering information from different sources, the requirements are analyzed and broken into categories:

- Functional requirement

  - Inventory management

- Add, Read, Update or Delete products

- Track stock levels automatically

- Identifying slow moving stocks

- Low-High stock alerts

  - Sales management

- Upload and handle sales data

- Generate reports

- Identify sales trends

- Billing and sales integration

  - Supplier management

- Register suppliers

- Manage purchase history

- Track supplies

  - AI-ML module

- Demand forecast

- Market basket analysis

- Stock/sales/profit prediction

  - Dashboard & Reporting

- Interactive visuals & charts

- KPI insights

  - User management

- Login, Register authentication

- Role based access control

- Purchases

- Interests

- Non-functional requirement

  - Performance requirement

  - Reliability

  - Usability

  - Security

  - Scalability

- User requirement

  - Easy product/inventory management

  - Sales analytics

  - Recommendation

  - Reports

  - Accessible

- System requirement

  - Standard PC with windows 10+ and stable internet connection

  - Python installed if needed in local PC

  - Cloude storage or other storage devices to store sales data

  - Targeted Users

The system primarily targets users who manage retail activities but lack access to advanced analytics or enterprise-level retail solutions.

- Retail shop owners

- Supermarket store managers

- Retail data analyst

- Store managers & operational staff

- Suppliers & vendors (passive users)

With context of login or role-based users the system allows following users:

- Admin

- Customer

- Store Manager/staff

- Supplier

- System Design

  - Use Case Diagram

  - Class Diagram

  - Activity Diagram

- Order checkout and payment activity

  - Sequence Diagram

- Order checkout and payment activity

  - Data Dictionary

- Users

| Name | Type | Constraints | Example | description |
| --- | --- | --- | --- | --- |
| Id | Int | Primary key | 001 | Table identifier |
| Email | Varchar | Unique | abc@gmail.com | Email id of the user |
| Password | Varchar | Not null | 123456 | Hash password |
| Firstname | Varchar | Not null | John | Firstname of the user |
| Lastname | Varchar | Not null | Doe | Lastname of the user |
| Role | Enum (admin, customer, store manager) | Not null | Admin | Role of the user for access |
| Phone | Varchar | Unique | 82**7**2*8 | Phone number |
| Store_id | Int | Foreign key (refers store table) | 001 | Store id which belongs to a store manager |
| CreatedAt | Timestamp | Default | 20-02-2025 | Timestamp of record creation |

- Categories

| Name | Type | Constraints | Example | description |
| --- | --- | --- | --- | --- |
| Id | Int | Primary key | 001 | Table identifier |
| Name | Varchar | Unique | Men | Category for the products |
| Description | Varchar | - | All clothes for men | Summary of the category |
| CreatedAt | Timestamp | Default | 21-12-2025 | Date of creation |

- Products

| Name | Type | Constraints | Example | description |
| --- | --- | --- | --- | --- |
| Id | Int | Primary key | 001 | Table identifier |
| Name | Varchar | Unique | JoggersX | Name of the product |
| Description | Varchar | - | Skinny fit jogger | Summary of the product |
| CreatedAt | Timestamp | Default | 21-12-2025 | Date of creation |
| CategoryId | Int | Foreign key (refers category table) | 011 | A Category belongs to the product |
| SupplierId | Int | Foreign key (refers supplier table) | 121 | A supplier belongs to product |
| CostPrice | Decimal | Not null | $ 499 | Price of cost from user |
| SellPrice | Decimal | Not null | $ 599 | Price of sale |
| Stock_available | Int | Not null | 50 | Quantity of stock available |
| isActive | Boolean | Not null | True | Status of product |
| Images | Array | - | abc.jpeg | Images for the products |

- Suppliers

| Name | Type | Constraints | Example | description |
| --- | --- | --- | --- | --- |
| Id | Int | Primary key | 001 | Table identifier |
| Name | Varchar | Unique | Torrent supplies Ltd. | Name of the supplier |
| Email | Varchar | Unique | ts@gmail.com | Email of the supplier |
| CreatedAt | Timestamp | Default | 21-12-2025 | Date of creation |
| Phone | Varchar | Unique | 7820**41*6 | Phone/contact number |
| Address | Varchar | Not null | Avenue complex, NYC, USA | Address of the supplier |
| isActive | Boolean | Not null | False | Status of the supplier |
| Rating | Enum (1-5) | - | 4 | Rating for supplier |

- Stores

| Name | Type | Constraints | Example | description |
| --- | --- | --- | --- | --- |
| Id | Int | Primary key | 001 | Table identifier |
| Name | Varchar | Unique | Fista | Name of the store |
| Address | Varchar | Not null | Siteni complex, NYC, USA | Address of the store |
| CreatedAt | Timestamp | Default | 21-12-2025 | Date of creation |
| Phone | Varchar | Unique | 7820**41*6 | Phone/contact number |
| isActive | Boolean | Not null | False | Status of the supplier |
| Rating | Enum (1-5) | - | 4 | Rating for supplier |
| ownerId | Int | Foreign key (refers user table) | 0131 | A user/owner belongs to store |

- Supply_Orders

| Name | Type | Constraints | Example | description |
| --- | --- | --- | --- | --- |
| Id | Int | Primary key | 001 | Table identifier |
| OrderNo | String | Unique | PO-52045 | Unique identifier for order |
| supplierId | Int | Foreign key (refers suppliers table) | 125 | Supplier belongs to supply order |
| storeId | Int | Foreign key (refers store table) | 111 | Store from order belongs |
| orderedBy | Int | Foreign key (refers user table) | 101 | User belongs to order |
| Status | Enum | Not null | Sent | Status of the order |
| TotalAmount | Decimal | Not null | $ 4500 | Total amount for the order |
| deliverAt | Date | Not null | 12-05-26 | Date of delivery |
| createdAt | Datetime | Default | 11-04-26 | Record creation |

- Supply_Orders_items

| Name | Type | Constraints | Example | description |
| --- | --- | --- | --- | --- |
| Id | Int | Primary key | 001 | Table identifier |
| Supply_orderId | Int | Foreign key (refers supply_orders) | 500 | Supply Items belongs to supply |
| productid | Int | Foreign key (refers products) | 511 | Product belongs order |
| Qty | Int | Not null | 50 | Quantity of product |
| Cost | decimal | Not null | $ 50 | Price per unit of the product |
| Discount | Float | - | 5.5 | Discount if any |
| Total_amount | Decimal | Not null | $ 2500 | Total amount for order |
| createdAt | Datetime | Default | 11-04-26 | Record creation |

- Supply_Payment

| Name | Type | Constraints | Example | description |
| --- | --- | --- | --- | --- |
| Id | Int | Primary key | 001 | Table identifier |
| Supply_orderId | Int | Foreign key (refers supply_orders) | 500 | Supply Items belongs to supply |
| supplierId | Int | Foreign key (refers supply_orders) | 111 | Supplier belongs to order |
| Amount | Decimal | Not null | $ 32500 | Amount of payment |
| Payment_date | Date | Default | 12-05-26 | Date of payment |
| Method | Enum | Not null | IMPS | Transaction method |
| paymentRef | String | Not null | PayId: 56512 | Reference of payment |
| createdAt | Datetime | Default | 11-04-26 | Record creation |

- Customer_Orders

| Name | Type | Constraints | Example | description |
| --- | --- | --- | --- | --- |
| Id | Int | Primary key | 001 | Table identifier |
| orderNo | String | Unique | CO-52146 | Unique no. of order |
| custId | Int | Foreign key (refers user table) | 111 | User belongs to order |
| storeId | Int | Foreign key (refers store table) | 233 | Store belongs order |
| Cashier | Int | Foreign key (refers user table) | 166 | Order created by |
| Status | Enum | Not null | Pending | Status of the order |
| Discount | Float | - | 5.56 | Discount if any |
| createdAt | Datetime | Default | 11-04-26 | Record creation |
| totalAmout | Decimal | Not null | $ 4500 | Total amount of the order |
| Payment_status | Enum | Not null | Pending | Status of the payment |
| paymentMethod | Enum | Not null | Pending | Method of payment |
| paymentId | Int | Foreign key (refers customer_Payment) | 52242 | Payment reference |

- Customer_Orders_items

| Name | Type | Constraints | Example | description |
| --- | --- | --- | --- | --- |
| Id | Int | Primary key | 001 | Table identifier |
| Cust_orderId | Int | Foreign key (refers customer_orders) | 500 | order Items belongs to customer |
| productid | Int | Foreign key (refers products) | 511 | Product belongs order |
| Qty | Int | Not null | 50 | Quantity of product |
| Cost | decimal | Not null | $ 50 | Price per unit of the product |
| Discount | Float | - | 5.5 | Discount if any |
| Total_amount | Decimal | Not null | $ 2500 | Total amount for order |
| createdAt | Datetime | Default | 11-04-26 | Record creation |

- Customer_Payment

| Name | Type | Constraints | Example | description |
| --- | --- | --- | --- | --- |
| Id | Int | Primary key | 001 | Table identifier |
| customer_orderId | Int | Foreign key (refers customer_orders) | 500 | order Items belongs to customer order |
| custId | Int | Foreign key (refers user) | 111 | customerbelongs to order |
| Amount | Decimal | Not null | $ 32500 | Amount of payment |
| Payment_date | Date | Default | 12-05-26 | Date of payment |
| Method | Enum | Not null | IMPS | Transaction method |
| paymentRef | String | Not null | PayId: 56512 | Reference of payment |
| createdAt | Datetime | Default | 11-04-26 | Record creation |

- Customer_wishlist

| Name | Type | Constraints | Example | description |
| --- | --- | --- | --- | --- |
| Id | Int | Primary key | 001 | Table identifier |
| Name | String | Not null | My wishlist | Wishlist name |
| custId | Int | Foreign key (refers user) | 111 | customerbelongs to order |
| createdAt | Datetime | Default | 11-04-26 | Record creation |

- Customer_wishlist_items

| Name | Type | Constraints | Example | description |
| --- | --- | --- | --- | --- |
| Id | Int | Primary key | 001 | Table identifier |
| wishlistId | Int | Foreign key (refers wishlist) | 699 | Wishlist reference |
| productid | Int | Foreign key (refers product) | 155 | Product belongs wishlist |
| createdAt | Datetime | Default | 11-04-26 | Record creation |

- Customer_cart

| Name | Type | Constraints | Example | description |
| --- | --- | --- | --- | --- |
| Id | Int | Primary key | 001 | Table identifier |
| custId | Int | Foreign key (refers users) | 121 | User belongs cart |
| createdAt | Datetime | Default | 11-04-26 | Record creation |

- Customer_cart_items

| Name | Type | Constraints | Example | description |
| --- | --- | --- | --- | --- |
| Id | Int | Primary key | 001 | Table identifier |
| cartId | Int | Foreign key (refers customer cart) | 566 | Cart items belong to cart |
| productid | Int | Foreign key (refers product) | 155 | Product belongs cart |
| createdAt | Datetime | Default | 11-04-26 | Record creation |
| Qty | Int | Not null | 5 | Quantity of product |
| Unit_price | Decimal | Not null | $ 25 | Price per product |
| Total_amount | Decimal | Not null | $ 125 | Total amount to be paid |

- Feedbacks

| Name | Type | Constraints | Example | description |
| --- | --- | --- | --- | --- |
| Id | Int | Primary key | 001 | Table identifier |
| custId | Int | Foreign key (refers user) | 121 | User belongs feedback |
| Message | Text | Not null | “Good” | Message for feedback |
| createdAt | Datetime | Default | 11-04-26 | Record creation |

- Development

  - Coding standard

- Project structure

Use clear and descriptive names for the whole directory of the project and also recommend the naming conventions rules for the variables and functions names.

- Code version management

Use a version control system (i.e., GitHub) for the project to collaborate effectively.

- UI Design

Design a user-friendly interface so that user can use the system and understand it easily

- Error Handling

Implement an error free code and use error handling mechanism for user interactions

- Further development

Maintain the system as well conduct regular reviews that genuine feedback for the system.

Always look for the further improvement of the system that can make the system work more accurate and reliable

  - Screenshots

Login and signup screen

Customer Home page

Product Catalog

Profile Page

Feedback & contact us

Cart & Wishlist

Order history

Admin Dashboard

Manage Product Categories by Admin

Manage and view products

Manage Customer Orders

Ask for Bids

Manage Orders by admin

Supplier Dashboard

Supplier Biding

Supplier Order Summary

- Agile Documentation

  - Project Charter

| Project Name | RetailIQ |
| --- | --- |
| Guide | Prof. Atik Sharma |
| Start Date | 01-10-2025 |
| End Date | 30-04-2025 |
| Project Scope | RetailIQ is a smart retail analytics and operations platform built to unify and automate key retail workflows. The project covers inventory management, sales tracking, supplier coordination, and AI-driven analytics for demand forecasting, market-basket insights, dynamic pricing, and predictive stock management. |
| Project Mission | To empower local retailers, supermarkets, and small businesses with intelligent, data-driven tools that simplify operations, optimize inventory, enhance profitability, and enable smarter decision-making through actionable insights and modern AI/ML technologies. |
| Project Vision | To become the leading smart retail analytics platform that transforms traditional retail into efficient, tech-enabled businesses—bridging the gap between small stores and enterprise-level retail intelligence through affordable, scalable, and automated solutions. |

  - Project Roadmap

|  | October |  | November |  | December |  | January |  |  | February |  | February |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tasks | Week 01 - 02 | Week 03- 04 | Week 01 - 02 | Week 03- 04 | Week 01-02 | Week 01-02 | Week 03-04 | Week 01-02 | Week 01 - 02 |  | Week 03- 04 |  | Week 01-02 | Week 03-04 |  |
| Project Setup & Architecture Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Database Finalization & ER Diagram |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Authentication & RBAC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Store & User Management Module |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Product & Category Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Supplier & Purchase Orders Module |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Inventory Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Customer Orders & Billing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Invoice Module Integration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Payment Integration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Analytics Dashboard (Basic Reports) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Demand Forecasting Model |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Market Basket Analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Dynamic Pricing Engine |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Stock-out & Overstock Prediction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UI Enhancements & Performance Optimization |  | . |  |  |  |  |  |  |  |  |  |  |  |  |  |

  - User Story

| Sr. | As a | I want to | So that |
| --- | --- | --- | --- |
| 1 | Admin | create and manage user accounts | I can control system access |
| 2 | Admin | assign roles (admin, store manager, supplier, customer) | users have proper access permissions |
| 3 | Admin | add and update store details | store information remains accurate |
| 4 | Admin | add new product categories | products can be organized properly |
| 5 | Admin | add and update products | inventory remains up to date |
| 6 | Admin | upload product images | customers can visually identify products |
| 7 | Admin | set reorder levels for products | I can prevent stock-outs |
| 8 | Admin | track available stock in real-time | I can monitor inventory status |
| 9 | Admin | receive low-stock alerts | I can reorder products on time |
| 10 | Admin | create supply orders | I can restock inventory efficiently |
| 11 | Admin | track supply order status | I know when products will arrive |
| 12 | Admin | record supplier payments | financial records remain accurate |
| 13 | Supplier | view supply orders assigned to me | I can fulfil orders promptly |
| 18 | Customer | view available products | I can decide what to purchase |
| 19 | Customer | add products to cart | I can manage my purchases before checkout |
| 20 | Customer | place an order | I can complete my purchase |
| 21 | Customer | make payments via multiple methods | I can choose convenient payment options |
| 22 | Customer | view my order history | I can track my past purchases |
| 23 | Customer | create Wishlist | I can save products for later |
| 24 | Admin | view sales dashboard | I can monitor overall business performance |
| 32 | Admin | export sales and inventory reports | I can share data for accounting or auditing |
| 33 | Admin | monitor supplier performance ratings | I can choose reliable vendors |
| 34 | User | reset password securely | I can regain access if I forget credentials |
| 35 | Admin | view system activity logs | I can monitor system usage and security |

  - Release Plan

| Task | Start Date | End Date | Status | Release Date |
| --- | --- | --- | --- | --- |
| Database Setup & Initial Configuration | 01-10-2025 | 03-10-2025 | Released | 04-10-2025 |
| Authentication System (Login / Signup) | 04-10-2025 | 08-10-2025 | Released | 10-10-2025 |
| Password Reset & Email Verification | 09-10-2025 | 12-10-2025 | Released | 14-10-2025 |
| Role-Based Access Control (RBAC) | 13-10-2025 | 17-10-2025 | Released | 19-10-2025 |
| User Profile Management | 18-10-2025 | 22-10-2025 | Released | 24-10-2025 |
| Store Management Module | 23-10-2025 | 28-10-2025 | Released | 30-10-2025 |
| Product Categories Management | 01-11-2025 | 05-11-2025 | Released | 07-11-2025 |
| Product Management Module | 06-11-2025 | 12-11-2025 | Released | 14-11-2025 |
| Supplier Management Module | 13-11-2025 | 18-11-2025 | Released | 20-11-2025 |
| Inventory Management System | 19-11-2025 | 26-11-2025 | Released | 28-11-2025 |
| Supply Orders (Purchase Orders) | 27-11-2025 | 03-12-2025 | Released | 05-12-2025 |
| Supply Payments Tracking | 04-12-2025 | 08-12-2025 | Released | 10-12-2025 |
| Customer Orders (Sales Module) | 09-12-2025 | 16-12-2025 | Released | 18-12-2025 |
| Invoice Generation Module | 17-12-2025 | 22-12-2025 | Released | 24-12-2025 |
| Customer Payment Integration | 26-12-2025 | 31-12-2025 | Released | 02-01-2026 |
| Wishlist & Cart System | 03-01-2026 | 08-01-2026 | Released | 10-01-2026 |
| Feedback & Ratings System | 09-01-2026 | 13-01-2026 | Released | 15-01-2026 |
| Sales Analytics Dashboard | 18-01-2026 | 24-01-2026 | Released | 27-01-2026 |
| Demand Forecasting (ML Model) | 01-02-2026 | 08-02-2026 | Not Released | - |
| Market Basket Analysis | 09-02-2026 | 15-02-2026 | Not Released | - |
| Dynamic Pricing Recommendation | 16-02-2026 | 22-02-2026 | Not Released | - |
| Stock-out & Overstock Prediction | 23-02-2026 | 01-03-2026 | Not Released | - |
| Final System Testing & Bug Fixing | 02-03-2026 | 10-03-2026 | Not Released | - |
| Deployment & Documentation | 11-03-2026 | 20-03-2026 | Not Released | - |
| Final Project Review & Release | 21-03-2026 | 31-03-2026 | Not Released | - |

  - Sprint/Backlog plan

| Id | Task/Module | Assigned to | Status | Estimated Time (hours) | Story Points |
| --- | --- | --- | --- | --- | --- |
| 1 | Database Setup & Initial Configuration | Backend Dev | Done | 6 | 3 |
| 2 | Authentication System (Login / Signup) | Backend Dev | Done | 10 | 5 |
| 3 | Password Reset & Email Verification | Backend Dev | Done | 8 | 3 |
| 4 | Role-Based Access Control (RBAC) | Backend Dev | Done | 10 | 5 |
| 5 | User Profile Management | Full Stack Dev | Done | 8 | 3 |
| 6 | Store Management Module | Full Stack Dev | Done | 12 | 5 |
| 7 | Product Categories Management | Backend Dev | Done | 6 | 2 |
| 8 | Product Management Module | Full Stack Dev | Done | 14 | 8 |
| 9 | Supplier Management Module | Backend Dev | Done | 10 | 5 |
| 10 | Inventory Management System | Full Stack Dev | Done | 16 | 8 |
| 11 | Supply Orders (Purchase Orders) | Backend Dev | Done | 12 | 5 |
| 12 | Supply Payments Tracking | Backend Dev | Done | 8 | 3 |
| 13 | Customer Orders (Sales Module) | Full Stack Dev | Done | 16 | 8 |
| 14 | Invoice Generation Module | Backend Dev | Done | 10 | 5 |
| 15 | Customer Payment Integration | Backend Dev | Done | 12 | 5 |
| 16 | Wishlist & Cart System | Frontend Dev | Done | 10 | 5 |
| 17 | Feedback & Ratings System | Frontend Dev | Done | 6 | 2 |
| 18 | Sales Analytics Dashboard | Data/Frontend Dev | Done | 14 | 8 |
| 19 | Demand Forecasting (ML Model) | Data Scientist | In Progress | 18 | 13 |
| 20 | Market Basket Analysis | Data Scientist | In Progress | 16 | 8 |
| 21 | Dynamic Pricing Recommendation | Data Scientist | Pending | 16 | 8 |
| 22 | Stock-out & Overstock Prediction | Data Scientist | Pending | 18 | 13 |
| 23 | API Optimization & Performance | Backend Dev | Pending | 10 | 5 |
| 24 | UI Enhancements & UX Improvements | Frontend Dev | Pending | 12 | 5 |
| 25 | System Integration Testing | QA Tester | Pending | 14 | 8 |
| 26 | Bug Fixing & Stabilization | Full Team | Pending | 16 | 8 |
| 27 | Deployment Setup (Server/Cloud) | DevOps | Pending | 10 | 5 |
| 28 | Documentation (SRS, Reports) | Full Stack Dev | Pending | 12 | 5 |
| 29 | Final System Review | Team Lead | Pending | 8 | 3 |
| 30 | Final Project Submission & Demo Prep | Full Team | Pending | 10 | 5 |

  - Test Plan

| Test# | Action | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- |
| 1 | Register a new user | User account is created successfully | True | Pass |
| 2 | Login with valid credentials | User is logged in and redirected to dashboard | True | Pass |
| 3 | Login with invalid credentials | Error message is displayed | True | Pass |
| 4 | Reset password via email | Password reset link is sent | True | Pass |
| 5 | Verify OTP for authentication | OTP is validated successfully | True | Pass |
| 6 | Update user profile details | Profile is updated successfully | True | Pass |
| 7 | Add a new store | Store is created and saved in database | True | Pass |
| 8 | Add product category | Category is added successfully | True | Pass |
| 9 | Add new product | Product is stored with correct details | True | Pass |
| 10 | Update product details | Product information is updated | True | Pass |
| 11 | Delete product | Product is removed from system | True | Pass |
| 12 | Upload product image | Image is uploaded and linked to product | True | Pass |
| 13 | Add supplier | Supplier details are stored successfully | True | Pass |
| 14 | Create supply order | Supply order is generated with correct details | True | Pass |
| 15 | Update supply order status | Status changes successfully | True | Pass |
| 16 | Record supplier payment | Payment is stored and linked to supplier | True | Pass |
| 17 | Check inventory stock update | Stock levels update after supply/order | True | Pass |
| 18 | Receive low-stock alert | System shows alert for low inventory | True | Pass |
| 19 | Create customer order | Order is successfully created | True | Pass |
| 20 | Add items to order | Items are added with correct pricing | True | Pass |
| 21 | Apply discount on order | Discount is applied correctly | True | Pass |
| 22 | Generate invoice | Invoice is generated with correct details | True | Pass |
| 23 | Process customer payment | Payment status updates to “paid” | True | Pass |
| 24 | Add product to cart | Product is added to cart successfully | True | Pass |
| 25 | Remove product from cart | Product is removed from cart | True | Pass |
| 26 | Add product to wishlist | Product is saved in wishlist | True | Pass |
| 27 | Submit feedback | Feedback is recorded successfully | True | Pass |
| 28 | View sales dashboard | Dashboard displays correct analytics | True | Pass |
| 29 | Generate sales report | Report shows accurate data | True | Pass |
| 30 | Run demand forecasting model | Predictions are generated successfully | True | Pass |
| 31 | Perform market basket analysis | Product associations are displayed | True | Pass |
| 32 | Get dynamic pricing suggestion | Pricing recommendations are shown | False | Fail |
| 33 | Detect stock-out prediction | System predicts low-stock scenarios | False | Fail |
| 34 | Export reports (CSV/Excel) | File downloads successfully | True | Pass |
| 35 | Logout from system | User is logged out securely | True | Pass |

  - Sprint burn chart (estimated)

- Proposed Enhancement

While inventory management, supplier tracking, sales monitoring, demand forecasting, and market basket analysis are just a few of the features that RetailIQ offers as an intelligent retail operations and analytics platform, there are a number of improvements that could be added in later iterations to increase the system's functionality and boost its effectiveness, scalability, and usability.

- Multi-store management

- Barcode & QR code integration

- POS integration

- Customer Rewards program

- Automated Order Generation

- Conclusion

The development of RetailIQ — Smart Retail Operations & Analytics Platform demonstrates how modern information technology and data analytics can significantly improve the efficiency and decision-making capabilities of retail businesses. The system integrates core retail management functionalities such as inventory tracking, supplier management, sales monitoring, customer orders, and invoicing within a unified platform. By centralizing these operations, RetailIQ simplifies daily retail activities and reduces the dependency on manual record keeping.

- Project Learnings

The development of the RetailIQ project provided valuable insights into how data and technology can transform the retail industry. It helped us understand the practical implementation of analytics, customer behavior tracking, and intelligent decision-making systems. Throughout the project, we gained both technical knowledge and problem-solving skills by working on real-world retail scenarios.

- Data-driven decision making

- Developed skills on data visualization on live data

- Role of AI and analytics in modern retail systems

- Improved team collaboration and management

- Faced challenges like data inconsistency and live debugging

- Bibliography

- Reports & Industry Sources

  - McKinsey & Company. (2023). The future of retail: AI, personalization, and analytics.

  - Deloitte. (2	024). Global Powers of Retailing Report.

  - PwC. (2023). Retail and Consumer Insights Report.

https://retailiq.kantar.com/iq

https://www.bluecore.com/retail-intelligence-solution/